# Sprint Structure Overview

Sprint Length: 2 Weeks

Total MVP+ Delivery: 12 Sprints

Goal:

- Every sprint ships usable software

- No sprint builds backend-only infrastructure

- No sprint builds frontend-only screens

- Every sprint delivers vertical slices

- Infrastructure grows alongside product functionality

Sprint 1: Foundation & Authentication

Goals

Establish project foundation and allow users to create accounts and access the platform.

Tasks

Backend

- FastAPI project setup

- PostgreSQL setup

- Alembic migrations

- User domain

- Authentication service

- JWT access tokens

- Refresh token support

- User profile endpoints

- Structured error handling

- Logging middleware

Frontend

- Next.js setup

- Design system foundation

- Authentication layouts

- Login form

- Register form

- Password reset flow

- Protected route handling

- User session management

Database

- users table

- user_preferences table

- refresh_tokens table

DevOps

- Docker setup

- CI pipeline

- Development environment

- Staging deployment

QA

- Authentication tests

- API tests

- Route protection tests

Deliverables

- User registration

- Login/logout

- Protected dashboard shell

Pages Implemented

- Landing Page

- Login Page

- Register Page

- Forgot Password Page

- Reset Password Page

- Dashboard Layout Shell

Sprint 2: Resume Master Profile

Goals

Users can build and manage their structured career profile.

Tasks

Backend

- Profile domain

- Experience management

- Projects management

- Skills management

- Education management

- Certifications management

- Resume JSON schema validation

Frontend

- Profile editor

- Dynamic form sections

- Validation system

- Autosave support

Database

- profiles table

- experiences table

- projects table

- skills table

- education table

- certifications table

QA

- Profile CRUD tests

- Validation tests

Deliverables

- Structured resume profile system

- Resume source-of-truth storage

Pages Implemented

- Dashboard Home

- Resume Profiles Page

- Resume Profile Editor

Sprint 3: Job Import System

Goals

Import and normalize jobs from URLs and pasted descriptions.

Tasks

Backend

- Job domain

- Job normalization pipeline

- URL import service

- Job parser framework

- Import history tracking

- Deduplication stage 1

Frontend

- Job import UI

- Paste description workflow

- Import history UI

Database

- jobs table

- job_imports table

QA

- Parser tests

- Import tests

- Deduplication tests

Deliverables

- Job import working

- Job normalization working

Pages Implemented

- Job Import Page

- Import History Page

Sprint 4: Job Explorer

Goals

Users can browse, search and manage imported jobs.

Tasks

Backend

- Job search APIs

- Filtering APIs

- Pagination

- Sorting

- Job detail endpoint

Frontend

- Job table

- Search UI

- Filter sidebar

- Job detail view

Database

- Search indexes

- Filter indexes

QA

- Search tests

- Pagination tests

Deliverables

- Full job browsing experience

Pages Implemented

- Jobs Explorer

- Job Details Page

Sprint 5: AI Job Analysis

Goals

Generate structured job intelligence.

Tasks

Backend

- AI orchestration module

- Gemini integration

- Prompt versioning

- Structured extraction schemas

- Validation layer

- Retry logic

Worker

- Analysis queue

- Analysis worker

Frontend

- Analysis UI

- Analysis insights components

Database

- job_analysis table

QA

- Schema validation tests

- AI pipeline tests

Deliverables

- Structured job analysis

Pages Implemented

Job Details Page (analysis section)

Sprint 6: Match Scoring Engine

Goals

Generate deterministic job-fit scoring.

Tasks

Backend

- Match engine

- Scoring formulas

- Weighting configuration

- Explanation generation

Frontend

- Match score cards

- Score breakdown UI

Database

- job_scores table

QA

- Score accuracy tests

Deliverables

- Ranking-ready opportunities

Pages Implemented

- Match Analysis Page

- Opportunity Ranking Page

Sprint 7: Resume Generation

Goals

Generate tailored resumes.

Tasks

Backend

- Resume generation workflow

- Resume JSON generation

- Validation layer

- Template engine

Worker

- Resume queue

Frontend

- Resume builder workflow

- Resume preview UI

Database

- resumes table

- resume_versions table

QA

- Resume generation tests

- Validation tests

Deliverables

- Tailored resume generation

Pages Implemented

- Resume Builder Page

- Resume Preview Page

- Resume Versions Page

Sprint 8: PDF Rendering & Cover Letters

Goals

Produce application-ready documents.

Tasks

Backend

- HTML rendering

- PDF rendering

- Cover letter generation

- Export pipeline

Worker

- PDF worker

Frontend

- Template selector

- Export workflow

QA

- PDF rendering tests

Deliverables

- Resume export

- Cover letter generation

Pages Implemented

- Cover Letters Page

- Cover Letter Builder Page

Sprint 9: Application Tracking

Goals

Track the application lifecycle.

Tasks

Backend

- Applications domain

- Status transitions

- Timeline events

- Notes system

- Contact management

Frontend

- Kanban board

- Timeline UI

- Notes editor

Database

- applications table

- application_events table

QA

- Workflow tests

Deliverables

- Application tracking system

Pages Implemented

- Applications Board

- Application Details Page

- Application Timeline Page

Sprint 10: Batch Processing

Goals

Enable large-scale job operations.

Tasks

Backend

- Batch analysis

- Batch scoring

- Batch tagging

- Batch archive

Worker

- Bulk processing queues

Frontend

- Bulk action controls

- Batch processing dashboard

QA

- Load testing

- Batch operation tests

Deliverables

- Bulk workflow automation

Pages Implemented

- Batch Processing Center

Sprint 11: Analytics & Notifications

Goals

Provide insights and reminders.

Tasks

Backend

- Analytics aggregation

- Metrics generation

- Notification scheduler

- Email reminders

Worker

- Notification worker

Frontend

- Analytics dashboards

- Notification center

Database

- notifications table

- analytics snapshots

QA

- Analytics accuracy tests

Deliverables

- Analytics platform

- Reminder system

Pages Implemented

- Analytics Dashboard

- Skill Insights Page

- Job Market Insights Page

- Notifications Center

- Follow-up Center

Sprint 12: Production Hardening

Goals

Prepare for public launch.

Tasks

Backend

- Rate limiting

- Audit logging

- Security review

- Performance tuning

- Caching implementation

- Dead-letter queues

- Observability improvements

Frontend

- Accessibility review

- Error state review

- Loading state review

- Mobile optimization

DevOps

- Backup strategy

- Monitoring

- Alerting

- Rollback workflows

QA

- Full regression suite

- Security testing

- Performance testing

Deliverables

- Production-ready MVP+

Pages Implemented

- Account Settings

- Resume Settings

- AI Settings

- Notification Settings

- Data & Privacy Settings

Critical Path

- Authentication

- Resume Profile

- Job Import

- Job Explorer

- AI Analysis

- Match Scoring

- Resume Generation

- PDF Export

- Application Tracking

- Analytics

These are the features that create the core SiraFit value loop:

Profile → Import Jobs → Analyze → Score → Tailor Resume → Apply → Track → Improve

Everything else supports this workflow.

MVP Launch Point

You could realistically launch after Sprint 9.

At that point users can:

- Create accounts

- Build profiles

- Import jobs

- Analyze jobs

- Score opportunities

- Generate resumes

- Generate cover letters

- Export PDFs

- Track applications

Sprints 10-12 improve productivity, insights, reliability, and production readiness rather than introducing essential functionality.